# Document 2: Risk Management Summary

System: HireAssist Pro (NS-AI-008)

EU AI Act Reference: Article 9 (Risk Management System)

Document Type: Deployer (NorthStar) — with provider inputs

Version: 1.0 — March 2026

## 1. Risk Management System Overview

Article 9 of the EU AI Act requires that high-risk AI systems be subject to a risk management system that is a continuous, iterative process across the system's entire lifecycle. This document summarises the risk management approach for HireAssist Pro at NorthStar Financial Services.

The risk management system covers:

Identification and analysis of known and foreseeable risks

Estimation and evaluation of risks in the deployment context

Implementation of risk mitigation measures

Residual risk assessment

Testing against intended purpose and foreseeable misuse scenarios

Review and update obligations

## 2. Risk Identification

The following risk categories have been identified for HireAssist Pro in NorthStar's deployment context:

### R1 — Discriminatory Shortlisting Outcomes

Description: The model may produce shortlists that systematically disadvantage candidates from protected groups (gender, age, ethnicity, disability) due to proxy discrimination, training data bias, or feature encoding.

Likelihood: Medium (bias risk is inherent in NLP-based CV processing; vendor has conducted bias testing — see Section 3)

Impact: High (employment access denied; legal and regulatory consequence)

Risk level: High

Mitigation measures:

Vendor-supplied bias audit against EU protected characteristics (pre-deployment)

NorthStar independent validation on a representative candidate dataset

Ongoing monitoring of shortlisting rates by demographic proxy indicators

Human oversight of all shortlisting decisions (see Document 4)

Residual risk: Medium (mitigations reduce but do not eliminate bias risk; ongoing monitoring is essential)

### R2 — Over-reliance by HR Users

Description: HR coordinators may defer to AI recommendations without exercising genuine independent judgement, effectively making the system's output the decision rather than a recommendation.

Likelihood: Medium (documented phenomenon in human-AI teaming)

Impact: Medium (undermines human oversight; increases downstream risk of R1 harm)

Risk level: Medium

Mitigation measures:

Mandatory oversight training before system access is granted

UI design: shortlist presented with explanation text requiring active review, not just approval

Override rate monitoring — unusually low override rates trigger coaching

Annual oversight effectiveness assessment

Residual risk: Low

### R3 — Scope Creep Beyond Intended Purpose

Description: System used beyond the approved CV screening and shortlisting function (e.g., interview scoring, internal mobility decisions).

Likelihood: Low (strong access controls; clear policy prohibition)

Impact: Medium (different use cases may carry different risk profiles requiring separate assessment)

Risk level: Low

Mitigation measures:

Technical access controls limiting available functions to approved use case

Policy prohibition documented and communicated

Annual scope attestation by system owner

Residual risk: Low

### R4 — Data Minimisation Failure

Description: System processes more candidate personal data than is necessary for the stated purpose.

Likelihood: Low (system designed to process CV content only)

Impact: Medium (GDPR compliance; candidate trust)

Risk level: Low

Mitigation measures:

Data flows documented and validated against GDPR minimisation principle

Vendor data processing agreement in place

DPO review completed

Residual risk: Low

### R5 — Vendor Model Changes Without Notification

Description: HireFlow Technologies Ltd updates the model without adequate notification to NorthStar, introducing changes that affect performance, fairness, or compliance.

Likelihood: Medium (SaaS vendors update models regularly)

Impact: High (material model change could re-introduce risks)

Risk level: High

Mitigation measures:

Contract requires minimum 60 days' notice of material model changes

Material change defined in contract: any update affecting model architecture, training data, or feature set

NorthStar right to conduct validation testing before accepting update

Right to delay model update to production pending NorthStar validation

Residual risk: Low

### R6 — Candidate Rights and Transparency Failure

Description: Candidates are not informed that AI is used in the recruitment process, or cannot exercise rights to explanation or challenge under GDPR Article 22.

Likelihood: Low (controls designed in from outset)

Impact: Medium–High (legal non-compliance; regulatory consequence; candidate harm)

Risk level: Medium

Mitigation measures:

Candidate-facing disclosure in job application process: AI is used for initial CV screening

Explanation capability: system provides human-readable score rationale

Challenge mechanism: candidates who receive rejection decisions can request human review

Legal review of candidate communications completed

Residual risk: Low

## 3. Pre-Deployment Risk Evaluation

Before deployment, the following evaluations must be completed and documented:

| Evaluation | Owner | Standard | Status |
| --- | --- | --- | --- |
| Vendor bias audit (EU protected characteristics) | HireFlow Technologies Ltd | Demographic parity across gender, age, ethnicity proxies | Completed — results reviewed ✓ |
| NorthStar independent fairness validation | AGPO + external evaluator | Demographic parity ≤ 0.8 disparate impact ratio | In progress |
| Data protection impact assessment | DPO | GDPR Article 35 | Completed ✓ |
| Technical documentation review | AGPO + Legal | Annex IV completeness | In progress |
| Penetration and adversarial testing | Information Security | Adversarial input testing protocol | Scheduled — April 2026 |
| User acceptance testing with oversight training | HR Director + AGPO | 100% of system users trained and UAT complete | Scheduled — May 2026 |

Go-live gate: All evaluations must be completed and sign-off from AGPO, DPO, Legal, and HR Director received before production deployment.

## 4. Foreseeable Misuse Scenarios

The following reasonably foreseeable misuse scenarios have been considered and mitigated:

| Scenario | Risk | Mitigation |
| --- | --- | --- |
| HR coordinator accepts all AI recommendations without review | Autonomous AI decision-making | Training, UI friction, override rate monitoring |
| System used to screen internal transfer candidates | Out-of-scope use | Access controls, policy, scope attestation |
| Manager requests score for a specific candidate before CV submission | Gaming / bias | System does not accept individual queries outside standard batch process |
| Candidate submits CV crafted to game the AI (adversarial CV) | Model gaming | Low risk given human review; adversarial input testing planned |

## 5. Residual Risk Acceptance

Following implementation of all mitigation measures, the overall residual risk position is assessed as Medium.

The residual Medium rating reflects that:

AI-based CV processing carries inherent bias risk that monitoring can detect but not entirely eliminate

Human oversight remains a dependency — if oversight quality degrades, residual risk increases

The AI Governance Committee has reviewed and accepted this residual risk position as consistent with:

NorthStar's risk appetite for operational AI risk

The requirements of Article 9(4) (ensuring risks are reduced to an acceptable level)

The understanding that ongoing monitoring will detect emerging issues

Acceptance recorded: AI Governance Committee, 20 May 2026

## 6. Auditor / Interviewer Challenge Q&A

### Challenge 1: "How does HireAssist Pro differ from TalentMatch AI from an Article 9 Risk Management perspective?"

Defensible Answer: TalentMatch AI was deployed as a black-box system without pre-deployment risk identification, training data provenance, or bias testing. HireAssist Pro implements Article 9 lifecycle risk management from day one: pre-deployment bias audits conducted across protected characteristics, explicit technical boundary controls prohibiting autonomous decisioning, continuous demographic parity monitoring, and a formal provider/deployer risk allocation matrix.

### Challenge 2: "What is NorthStar's exact liability if HireFlow Technologies changes the underlying model without notice?"

Defensible Answer: Under Article 28 of the EU AI Act and our master SaaS agreement, HireFlow is contractually bound to provide 60 days' advance notice of any material model modification (defined as changes affecting architecture, feature weights, or training data). If HireFlow deploys an unnotified material update, NorthStar has the automated technical capability via API version pinning to maintain execution on the validated v3.1.2 release, isolating our operational environment until AGPO validation sign-off is complete.

Risk management is a continuous process. This document will be updated following any material incident, material system change, or at the annual review.